| ID | Risk | Risk Description | Likelihood | Impact | Severity | Owner | Mitigation | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Dataset path missing | So, the code won't be able to find any wav files because the dataset folder might not be located where it should be. | 3 | 5 | 15 (High) | Student | Check the folder and count the audio files before you train. Stop and show a clear message if none are found. | Open |
| 2 | Broken audio files | Some audio files may be damaged or not readable | 3 | 3 | 9 (Medium) | Student | Keep a list of failed files and show how many failed. Replace or re-download files. | Open |
| 3 | Audio normalization error | If a sound file is almost empty, dividing it by the highest number leads to NaN or Inf, which can stop train. | 2 | 5 | 10(Medium) | Student | Add a small safety check don't divide that file or skip it if the max value is too small. | Open |
| 4 | Padding uses too much memory | Some audio repetitions may be long. So, padding everything to the longest can cause huge arrays and crash RAM/GPU. | 3 | 5 | 15 (High) | Student | Set a fixed max length and cut longer sequences. Also reduce batch size if memory is low. | Open |
| 5 | Wrong label from filename | The label that was extracted out by split ('-')[2] might be wrong if the filename is incorrect | 3 | 5 | 15(High) | Student | To start, print some filename-to-label samples. Before training make sure that the labels fit the expected emotion classes. | Open |
| 6 | Class imbalance | Some emotions have more samples than others. so, the model needs to learn the common emotions. | 3 | 4 | 12(Medium) | Student | If you need to use class weights and check the class numbers after the stratified split. Not only accuracy scores but also points for each class. | Open |
| 7 | Overfitting | The model may learn the training data to well and perform poorly on new voice sample. | 4 | 5 | 20(High) | Student | Don't train for too many times and use early ending and dropout. frequently compare the results of training and evaluation. | Open |
| 8 | Unstable training | Training may become slow or accuracy may not improve due to learning rate, model complexity. | 3 | 3 | 9(Medium) | Student | You can already use ReduceLROnPlateau, try a slower learning rate or batch size, and save the best model while it being trained. | Open |
| 9 | Upload/API not working | The site might not be able to send the audio file to the service because of the size of the file the wrong format, or a problem with CORS. | 3 | 4 | 12(Medium) | Student | Use Postman or your browser to test the upload early. Set rules for the size and kind of files and provide error messages that are easy to understand. | Open |
| 10 | Confidence score misleading | The model might show high confidence even when it is wrong can confuse users. | 3 | 3 | 9(Medium) | Student | Display it as model confidence. Also show top-2 predictions so users can see alternatives. | Open |
| 11 | Privacy and security | User audio files and prediction history could be exposed if storage and access are not handled safely. | 3 | 5 | 15(High) | Student | Do not store audio longer than needed. Delete temporary files, restrict access, and store only necessary prediction details. | Open |

Notes:

ID values may be useful to refer back to in your final documentation. Number these in order. This register should be included in the appendix

Risk description provides an outline of the issue

Please use Low, Medium and High to identify the risk level and colour code.

Typically the owner will be you, but it maybe the case in team work or other projects that have external clients, other activities may impact on the project

Mitigation implies on how you will manage the risk and to reduce the likelihood of it occurring

Status – has the risk event now passed. It should indicate an Open and Closed status.